Given your toolset, I would split the work based on the strengths of each product rather than trying to do everything in one place.

Recommended stack

- Cursor → Primary development environment and implementation

- Claude → Architecture design, agent logic review, edge case analysis

- GitHub Copilot → Day-to-day coding assistance inside Cursor

- Gmail → Subscription discovery source

- GitHub → Version control and deployment

Project Goal

Build an agent that:

- Scans Gmail for subscription-related emails

- Identifies recurring paid services

- Extracts:

  - vendor

  - amount

  - billing frequency

  - renewal date

  - cancellation link

- Maintains a subscription database

- Sends alerts before renewals

- Detects price increases

- Provides a dashboard/chat interface

Phase 1: Requirements & Architecture

Use Claude

Claude is particularly good at thinking through workflows and corner cases before coding.

Prompt for Claude

You are a senior AI systems architect.

I want to build a subscription tracking agent.

Data source:

- Gmail inbox

- Subscription confirmation emails

- Renewal notices

- Payment receipts

Core capabilities:

- Detect subscriptions automatically

- Extract vendor, price, currency, billing cycle, next renewal date

- Track subscription lifecycle

- Alert me before renewals

- Detect price increases

- Identify inactive subscriptions

Please create:

1. System architecture

2. Data model

3. Agent workflow

4. Required APIs

5. Failure cases

6. Security considerations

7. MVP scope

8. Future roadmap

Output the design as a technical specification.

Validation Prompt

After Claude gives the design:

Act as a principal engineer reviewing this design.

Find:

- Missing requirements

- Security risks

- Scalability problems

- Data quality issues

- Gmail API limitations

- Cost considerations

Provide a severity rating for each issue.

Phase 2: Technical Design

Use Claude Again

Ask it to produce implementation-level details.

Prompt

Using the approved architecture, generate:

- Database schema

- Gmail processing workflow

- Subscription extraction pipeline

- State machine for subscription lifecycle

- Alert scheduling mechanism

- Entity extraction strategy

Include diagrams in mermaid format.

Phase 3: Project Scaffolding

Use Cursor + Copilot

At this point switch to implementation.

Cursor is your main workspace.

Copilot helps write code faster while Cursor Agent handles larger code generation.

Cursor Prompt

Create a production-ready subscription tracking system.

Tech stack:

- Next.js

- TypeScript

- PostgreSQL

- Prisma

- Gmail API

- OpenAI-compatible LLM provider

- Background jobs

Generate:

- Folder structure

- Prisma models

- API routes

- Authentication

- Gmail integration layer

- Subscription service layer

- Unit test framework

Follow clean architecture principles.

Phase 4: Gmail Integration

Use Cursor

Implementation work belongs here.

Cursor Prompt

Implement Gmail OAuth integration.

Requirements:

- Read-only Gmail access

- Store refresh tokens securely

- Incremental email synchronization

- Handle Gmail rate limits

- Process only relevant messages

Generate production-quality code and tests.

Validation Prompt

Run this in Claude.

Review this Gmail integration implementation.

Focus on:

- OAuth security

- Token storage

- Rate limit handling

- Error recovery

- Privacy concerns

Suggest improvements and provide example patches.

Phase 5: Subscription Detection Agent

Use Claude First

Design extraction strategy before coding.

Prompt

Design a robust subscription detection agent.

Input:

- Email subject

- Sender

- Body content

Tasks:

- Identify subscription services

- Extract billing information

- Extract renewal dates

- Estimate confidence score

Provide prompts, extraction schema, and validation rules.

Then Use Cursor

Implementation Prompt

Implement the subscription extraction pipeline.

Requirements:

- Confidence scoring

- Structured JSON output

- Vendor normalization

- Duplicate detection

- Currency normalization

- Renewal date extraction

Generate code, tests, and example fixtures.

Phase 6: Database Layer

Use Cursor

Prompt

Implement subscription persistence layer.

Features:

- CRUD operations

- Subscription history

- Renewal tracking

- Price change tracking

- Audit logs

Use Prisma and PostgreSQL.

Phase 7: Testing

This is where most AI projects fail.

Use both Cursor and Claude.

Unit Testing

Cursor Prompt

Generate comprehensive unit tests.

Coverage:

- Gmail parsing

- Subscription detection

- Date extraction

- Currency extraction

- Duplicate handling

- Alert generation

Target 90% coverage.

Adversarial Testing

Claude Prompt

Act as a QA engineer.

Generate 100 difficult email examples that may break the subscription detector.

Include:

- Ambiguous invoices

- Trial subscriptions

- International currencies

- Mixed languages

- Changed pricing models

- Partial renewal notices

For each example provide expected output.

`

Security Testing

Claude Prompt

Perform a security review.

Evaluate:

- OAuth implementation

- Stored credentials

- Prompt injection risks in emails

- Sensitive data exposure

- Log safety

- Data retention

Provide a risk matrix.

Phase 8: Review Cycle

Use Claude

Paste major modules before merging.

Review Prompt

Act as a principal engineer.

Review this implementation.

Check:

- Maintainability

- Performance

- Security

- Reliability

- Test coverage

- Architecture alignment

Output:

1. Critical issues

2. Major issues

3. Minor issues

4. Refactoring suggestions

5. Release recommendation

Phase 9: End-to-End Validation

Use Cursor

Ask it to generate integration tests.

Prompt

Create end-to-end tests covering:

- New subscription email

- Renewal email

- Cancellation email

- Trial upgrade

- Price increase

- Duplicate receipt

- Gmail synchronization failure

Generate test data and assertions.

Use Claude

Final independent audit.

Prompt

Assume the entire system will be used by 10,000 users.

Review:

- Architecture

- Reliability

- Scaling strategy

- Cost model

- Security

Identify remaining launch blockers.

Final Application Allocation

| Stage | Best Tool |
| --- | --- |
| Requirements Discovery | Claude |
| Architecture Design | Claude |
| Data Model Design | Claude |
| Coding | Cursor |
| Code Completion | GitHub Copilot |
| Refactoring | Cursor |
| Test Generation | Cursor |
| Security Review | Claude |
| Architecture Review | Claude |
| QA / Edge Cases | Claude |
| Release Readiness Review | Claude |
| Deployment Scripts | Cursor + Copilot |

A particularly effective workflow is:

Claude → design → Cursor → implement → Claude → review → Cursor → fix → Claude → sign-off

This takes advantage of Claude's stronger architectural reasoning while using Cursor and Copilot for rapid implementation. For a Gmail-based subscription tracker, this setup is usually more productive than trying to build the entire project in a single tool.